Bachelor of Information Technology

BIT302

Software Engineering

## ASSIGNMENT 4

FUNDFAIR: VIRTUAL STOCK GAME

PROJECT PERIOD: 11 January 2016 – 22 April 2016

Student Name:	Go Wen Xi				Student ID: B1300649

Student Name:						Student ID:

15 Jalan Sri Semantan 1, Off Jalan Semantan, Bukit Damansara, 50490 Kuala Lumpur, Malaysia.

Tel : 603-2716 2000, Fax : 603 - 2095 7100

Contents

Updated Analysis and Design documentation	2

Identification of problems and solutions	2

Screen Shots	3

Updated Test Plan	3

Test objectives	3

Test Case	4

Integration Test Plan	8

System Test Plan	13

Test Analysis Report	17

Conclusion	17

Updated Gantt Chart	18

References	19

# Updated Analysis and Design documentation

We had added one more use case which is “Access Tutorial”. This is use case is user access to Tutorial. Tutorial function is to let user understand some important information about stock investment, and user can access Tutorial to learn about it.

Functional Requirement

| Use Case | Access Help |
| --- | --- |
| Actor(s) | FundFair App User |
| Description | FundFair App User wants to access help. |

# Identification of problems and solutions

Problems

During iteration 1, we planned to complete 3 use cases: Login, Register and View Company and Stock Details. However, we only managed to complete Login and Register for iteration 1. We got an issue when we try to perform Login after we have done registration.

Solutions

We have solved the issue by using Firebase instead of the traditional way. Previously, we used MySQL and PHP to connect and update the registered users to the database. Thus, it needed some times to debug both side when there is any error occurs. After that we switched to the Firebase Authentication, it helps a lot by easing the process of coding for login and register. Firebase Authentication provides easy-to-use SDKs and backend services to authenticate users to the app. Authentication using password and other popular identity providers such as Facebook, Google and Twitter is also available. Using this method, password reset emails will also be handled and sent by the Firebase Authentication (Google Firebase, 2017). There are few other sign in methods available in Firebase Authentication. We are using Email providers as the sign in methods. Firebase is not only providing Authentication, there are many other features such as database, storage, hosting, functions, test lab, crash reporting and so on which will benefit our development process afterwards.

# Iteration 2

| Use Case Number | Use Case Name | Use Case Description | Assigned to |
| --- | --- | --- | --- |
| 3 | View Company and Stock Details | Add a list into Trading Centre and details of the stock. | Lee Xuin Hean & Go Wen Xi |
| 4 | Buy Stock | Implement a buy button to let user buy stocks. | Go Wen XI |
| 5 | View Portfolio | View the stock that buy before in portfolio | Lee Xuin Hean |
| 6 | Sell Stock | Implement a sell button to let user sell stocks | Go Wen Xi |
| 7 | Access Help | List of keyword and description to help user | Lee Xuin Hean |

# Screen Shots

Figure 1(Side Menu Screen)			Figure 2 (Stock Trading Center)

Figure 3 (Stock Details Screen)	      Figure 4 (Buy Stock at Stock Details Screen)

Figure 5 (Portfolio- before buy stock)	Figure 6 (Portfolio- after buy stock)

Figure 7 (Sell Stock at Portfolio Screen)	Figure 8 (News Screen)

Figure 9 (Help Screen)

# Updated Test objectives

1) To resolve as many errors, bugs or faults as possible in the source code

2) To ensure non-functional performance requirement able to achieved at system testing.

3) To verify functional requirement and design are align with the specification and design description

4) To provide clear documentation like analysis report and unit, integrated and system test results.

5) To test new use function that didn’t implement during Iteration 1.

6) To find defect which may create by developer during developing the software.

# Updated Test Plan

| Test Technique | Carried out | Aim | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Unit Testing | When component of the source code is complete | Used white box testing strategy to test the source code to find out any errors. Code inspection is carry out to make sure the module can meet the requirement | 8 April 2017 | 8 April 2017 |
| Integration Testing | When each component is ready to be integrated, and testing by gather all components that tested in Unit Testing | Used top-down integration technique. To test the overall structure of system to ensure modules of Unit testing able to works well after combining. | 8 April 2017 | 8 April 2017 |
| System Testing | When all modules integrated together | Used black box testing strategy to test the system functionality and performance. All use case will be tested over here to ensure able to meet the requirement. Non-functional requirement is also tested as well. | 9 April 2017 | 9 April 2017 |

# Test Method Specification Evaluation

We use android studio to do white box testing. We use code inspection of android studio to debug is that any error for the source code, if there is error android studio will stop debugging and show error at which line. For system testing, we use android studio to generate APK and we send to our android phone which is LG G3 and Redmi 3. We install FundFair in our phone and apply black box testing for every functionalities and non-functionalities.

Test Case
Unit Testing

Unit Test Plan

Test Case-1.0 Unit Testing -1

Validate whether user can buy stock when cash not enough

Test Case-1.1 Description

To test if the system response to the user if the calculation of total price of share that exceed the cash that user owns.

Test Case -1.2 Source Code

public void onClick(View v) { int lot = Integer.parseInt(number.getText().toString()); int exceed = lot * 100 * currentPricePerShare if(totalCash < exceed)) { Toast.makeText(Facebook.this,"Insufficient cash",Toast.LENGTH_SHORT).show(); } else { Toast.makeText(Facebook.this,"TransactionSuccessful",Toast.LENGTH_SHORT).show(); mCheckPortfolio.setVisibility(View.VISIBLE); }

Test Case-1.3 Test Data

Number of Test; Number of Lot User Entered. 1; 2. 2; 99999.

Test Case-1.4 Expected Result

Number of Test; Result. 1; “Transaction Successful” text displayed. 2; “Insufficient Cash” text displayed.

Test Case-1.5 Test Outcome

Number of Test; Result. 1; “Transaction Successful” text displayed. 2; “Insufficient Cash” text displayed.

Test Case-1.6 Remark

The buy stock validation work as expected.

Unit Test Plan

Test Case-2.0 Unit Testing-2

Validate whether user cash amount will be deducted after buy stock

Test Case-2.1 Description

To validate the amount of cash user owned will be deducted after purchase the stock.

Test Case-2.2 Source Code

int lot = Integer.parseInt(number.getText().toString()); int totalPrice = lot * 100 * currentPricePerShare; remaining = totalCash - totalPrice

Test Case-2.3 Test Data

Number of Test; Number of Lot User Entered to Buy. 1; 5 for currentPricePerShare of 130.15. 2; 8 for currentPricePerShare of 130.15.

Test Case-2.4 Expected Result

Number of Test; Result. 1; Cash Amount become 65,075. 2; Cash Amount become 104,120.

Test Case-2.5 Test Outcome

Number of Test; Result. 1; 65,075. 2; 104,120.

Test Case-2.6 Remark

The Amount of Current Cash deducted and displayed correctly after user buy a stock.

Unit Test Plan

Test Case-3.0 Unit Testing -3

Validate whether user cash amount will be added after sell stock

Test Case-3.1 Description

To validate the amount of cash user owned will be added after sell the stock.

Test Case -3.2 Source Code

Test Case-3.3 Test Data

Number of Test; Number of Lot User Entered to Sell. 1; 2. 2; 99999.

Test Case-3.4 Expected Result

Number of Test; Result. 1; Cash Amount become. 2; Cash Amount become.

Test Case-3.5 Test Outcome

Number of Test; Result. 1; Cash Amount become. 2; Cash Amount become.

Test Case-3.6 Remark

The Amount of Current Cash added and displayed correctly after user sell a stock.

### Integration Test Plan

Integration Test Plan

Test Case--4.0 Integration Testing-1

Lead to trading centre when trading centre button is clicked

Test Case--4.1 Description

To test whether will be directed lead to the trading centre when clicked the trading centre button.

Test Case--4.2 Diagram

Test Case--4.3 Test Data

Stock Trading Centre button is clicked

Test Case--4.4 Expected Result

Navigate to Stock Trading Centre

Test Case--4.5 Test Outcome

Navigate to Stock Trading Centre

Test Case--4.6 Remark

Successful navigate to Stock Trading Centre Screen

Integration Test Plan

Test Case--5.0 Integration Testing-2

Lead to Portfolio when Portfolio Button is clicked.

Test Case--5.1 Description

To test whether will be directed lead to the portfolio when clicked the portfolio button.

Test Case--5.2 Diagram

Test Case--5.3 Test Data

Portfolio button is clicked

Test Case--5.4 Expected Result

Direct lead to Portfolio Screen

Test Case--5.5 Test Outcome

Direct lead to Portfolio Screen

Test Case--5.6 Remark

Successful lead to Portfolio Screen

Integration Test Plan

Test Case--6.0 Integration Testing-3

Lead to Help when Help Button is clicked.

Test Case--6.1 Description

To test whether will be directed lead to the help when clicked the Help button.

Test Case--6.2 Diagram

Test Case--6.3 Test Data

Help button is clicked

Test Case--6.4 Expected Result

Direct lead to Help Screen

Test Case--6.5 Test Outcome

Direct lead to Help Screen

Test Case--6.6 Remark

Successful lead to Help Screen

Integration Test Plan

Test Case--7.0 Integration Testing-4

Buy button in buy stock screen

Test Case--7.1 Description

To test whether the buy stock screen will able to displayed a pop out window to confirm the purchase and show the status of purchase when ‘Proceed’ button is clicked.

Test Case--7.2 Diagram

Test Case--7.3 Test Data

Buy button is clicked

Test Case--7.4 Expected Result

A pop out window to confirm the purchase will be displayed and status will be shown.

Test Case--7.5 Test Outcome

Pop out window displayed and status updated based on the condition.

Test Case--7.6 Remark

Buy Button able to work as expected.

Integration Test Plan

Test Case--8.0 Integration Testing-5

Sell button in sell stock screen

Test Case--8.1 Description

To test whether the sell stock screen will able to display a pop out window for confirmation and status based on the condition when ‘Proceed’ button is clicked.

Test Case--8.2 Diagram

Test Case--8.3 Test Data

Sell button is clicked

Test Case--8.4 Expected Result

A pop out window will be displayed and after that ‘Transaction Successful’ will be displayed if the transaction is valid.

Test Case--8.5 Test Outcome

‘Transaction Successful’ displayed when the ‘Proceed’ button is clicked

Test Case--8.6 Remark

Sell Button able to work as expected.

### ystem Test Plan

System Test Plan

Test Case-9.0 System Testing-1

View Stock

Test Case--9.1 Description

To test whether the user will be able to view stock details when clicked on the stock button within 3 second (Non-functional Performance Constraint).

Test Case--9.2 Diagram

Test Case-9.3 Test Data

Test number; Stock Name. 1; Alibaba. 2; Apple.

Test Case-9.4 Expected Result

Stock Details of Alibaba and Apple will be displayed

Test Case-9.5 Test Outcome

Stock Details of Alibaba and Apple will be displayed

Test Case-9.6 Remark

Stock Details displayed correctly.

System Test Plan

Test Case-10.0 System Testing-2

Buy Stock

Test Case-10.1 Description

To test whether the buy stock screen is able to display success message and will add the stock into user portfolio when ‘Buy’ button is clicked.

Test Case-10.2 Diagram

Test Case-10.3 Test Data

Select Amount of Lot and Buy button is clicked

Test Case-10.4 Expected Result

‘Transaction successful’ displayed, the stock will be added to portfolio and the cash will be deducted.

Test Case-10.5 Test Outcome

‘Transaction successful’ is displayed, the stock is added to portfolio and the cash has been deducted.

Test Case-10.6 Remark

Buy Stock able to works well.

# Test Analysis Report

This is the second iteration for developing FundFair mobile application. Every use case of FundFair application able to achieve the functional requirement. After the unit testing, integration testing and system testing, the test results are good because the test result are same as our expected results.

# Conclusion

We manage to develop our Fund Fair mobile application prototype on time which are stated inside the Gantt Chart. Our aim to develop FundFair is to let novice learn the way to make stock investment and FundFair is a platform that provides stepping stone to let them experience, so our FundFair application is not complicated as others existing stock investment application.

We had make some differences for our FundFair application, at first we decided to make into multiplayer game and the results will be based on fictitious stock and randomize fictitious news. After our group discussions, we found that is not necessary to make a multiplayer game and this is only a prototype, the key feature for stock investment is learn how to see the information and know how to buy and sell stock. So, we make some changes by removing the multiplayer and fictitious news, that’s why we unable to achieved 3 objectives which are develop a stock game based on fictitious stock that will generate fictitious, allow 5 players to participate in a game and show the winner based on net profit. Since we did not make it as a multiplayer game so these objectives unable to achieved. What we had achieved our objective is providing a novice friendly game user interface, show the net profit that they earned and we are using fictitious stock information. Another difference is we added one more use case which is “Access Help”, as we think it is very important to let user know some key knowledge about stock investment and the meaning of the keywords that show in the Stock information.

There are few things went wrong, one of it is that we did not plan properly for our FundFair application before developing, so in the end we change to single player game, these affected our project objectives. Next thing that went wrong is the non-functional requirement, we did not understand the purpose of this, that is the reason why we put the non-functional requirement standard very high as unable to be tested, example like system should be able to hold a 50000 user records initially and a record should be fully available on the system for at least 5 years. Another thing that did wrong is too late to start developing our application, as we are new in doing mobile application so we faced some problems during developing especially in iteration 1 login and register, we unable to connect with our database end up we unable to finish another use case which is view company and stock details during iteration 1.

Things that we did right is our test result can match with our expected results, and another one is we add in the “access help” use case. Providing hints is very important to guide novice and provide them knowledge about it, luckily at the end we manage to add this use case inside our prototype.

# Updated Gantt Chart

# References

Google Firebase. (2017, March 10). Firebase Authentication. Retrieved from Firebase: https://firebase.google.com/docs/auth/